Duolingo Clone

Interactive Quiz Engine — Freemium Business Model

| PRODUCT NAME Duolingo Clone | FEATURE Interactive Quiz Engine | BUSINESS MODEL Freemium | SHIP DATE June 14, 2026 |
| --- | --- | --- | --- |
| AUTHOR / PM [Your Name] | DEV A [Dev A Name] | DEV B [Dev B Name] | STATUS DRAFT |

# 1. Problem Statement

Language learners drop off because traditional lessons demand long, uninterrupted sessions. The result is abandoned goals and lost motivation. Duolingo solves this with a bite-sized quiz loop that works in 5-minute windows during commutes or breaks.

Our clone demonstrates exactly that loop — short question sequences, instant feedback, and visible progress. This is also the product mechanic that converts free users to paid subscribers.

# 2. Target User

Busy students and working professionals aged 18–35. Mobile-first. Motivated by instant feedback, streaks, and visible progress markers. Typical session window: 5–10 minutes during downtime. Low friction tolerance — one slow load ends the session.

# 3. Business Model — Freemium

Free Tier (what we clone)

- Full access to the quiz engine

- Ad-supported

- Heart system: 3 hearts per session. Incorrect answers deplete hearts

- Lose all hearts = session temporarily locked

Super Duolingo — Paid Tier (P1, not in scope this cycle)

- Monthly/annual subscription

- Removes ads

- Unlimited hearts (the primary conversion lever)

- Offline access

Key insight: The heart system is the freemium hook. The friction of losing hearts and getting locked out is intentional — it is the mechanism that makes premium feel worth paying for. Every design decision in the free tier should reinforce this.

# 4. Component Ownership Map

Each component has a single owner. This table is the conflict-prevention contract. If you need to edit a file you do not own, you post in Slack first. You do not touch it unilaterally.

| Component | Responsibility | Priority | Owner | Blocks |
| --- | --- | --- | --- | --- |
| QuestionData.js | Static array: {id, prompt, options[], correctIndex}. Source of truth. Shape agreed in writing before either dev writes a line of UI. | P0 | Both — Day 1 | Everything |
| App.jsx + useQuizState | Root state: currentIndex, score, selectedOption, isChecked. All state lives here. No other file may own state. | P0 | Dev A | All UI |
| ProgressBar.jsx | Receives current and total as props. Renders a filled track. Zero internal state. | P0 | Dev A | — |
| QuestionCard.jsx | Renders prompt text and four OptionButton children. Receives question object and selectedIndex from App. Read-only — no local state. | P0 | Dev B | FeedbackBar |
| OptionButton.jsx | Single answer choice. Props: label, isSelected, isDisabled, onClick. Visual states: default, selected, disabled. Fires callback up to App — zero logic inside. | P0 | Dev B | — |
| FeedbackBar.jsx | Sticky bottom banner. Props: isVisible, isCorrect, correctAnswer, onContinue. Green/red conditional state. Contains the CTA button. | P0 | Dev B | — |
| ActionButton.jsx | Primary CTA. Toggles between 'Check answer' and 'Continue.' Disabled when no option selected. Owned by Dev A — wires directly to App state. | P0 | Dev A | FeedbackBar |
| ResultScreen.jsx | End state after all questions. Shows final score. 'Try again' button resets index and score to 0 in App. | P1 | Dev B builds, Dev A wires | — |
| HeartsDisplay.jsx | Renders 3 heart icons. Depletes on wrong answer. Triggers locked state when all 3 gone. Demonstrates the freemium paywall hook. | P1 | Dev A | — |

# 5. Conflict Prevention Rules

These are not guidelines. They are the operating agreement between both developers for this cycle.

•  Never commit to main directly

Every change is a feature branch: feat/[initials]-[component]. Open a PR and get one review before merging. Exceptions require PM approval.

•  One developer owns one file

If you need to edit a file owned by the other person, post in #quiz-clone-dev first and wait for a sync. You do not edit it directly.

•  State flows only downward

Dev B's components receive props. They do not import from App.jsx or call setState directly. Callbacks are the only way to communicate upward.

•  Agree on the data shape in writing first

QuestionData.js shape goes in a Linear ticket comment before either developer writes a single component. This is the handshake that prevents the worst merge conflicts.

•  Daily 10-minute standup

Each dev states: what they shipped yesterday, what they're building today, any blockers. Blockers surface immediately — not at end of day.

•  2-hour escalation rule

If you are blocked for more than 2 hours, you escalate. You do not spin alone all day.

# 6. Collaboration Toolstack

What Google actually uses — and the best equivalent for your team this week.

| Tool | Category | How to use it | Google equivalent |
| --- | --- | --- | --- |
| Notion | Docs + wiki | This PRD lives here. Architecture decisions, data shape agreements, and meeting notes all go here. Every decision that would otherwise live in someone's head lives in Notion instead. | Google Docs + internal wiki (Sites or Confluence) |
| Linear | Issue tracking | One ticket per component in the ownership map. Statuses: Backlog > In Progress > In Review > Done. Each ticket links to its PR. Use it — do not track work in your head. | Buganizer (internal) / Jira for standard teams. Linear preferred for small teams: less overhead, native GitHub integration. |
| GitHub | Version control + PRs | Source of truth for all code. Branch naming: feat/[initials]-[component]. PRs require one approval before merge. Commit format: feat:, fix:, chore: (conventional commits). | Piper (internal monorepo tool). GitHub is the industry standard equivalent. |
| Figma | Design source of truth | One file, shared edit access. Sections: Quiz card, Feedback bar (correct), Feedback bar (incorrect), Progress bar, OptionButton states. Prevents 'I thought it was green' conversations. | Figma — used company-wide at Google for product design. |
| Slack | Async communication | Channel: #quiz-clone-dev. All technical decisions and blockers go here, not in DMs or iMessage. Creates a shared log. Response norm: 2 hours during working hours. | Google Chat internally. Slack is the standard external equivalent. |

# 7. Five-Day Delivery Timeline

| Day | Milestone | Dev A | Dev B |
| --- | --- | --- | --- |
| Day 1Mon | Alignment + scaffolding | Scaffold App.jsx with useQuizState hook skeleton. Set up repo and branch naming convention. | Scaffold component file structure (empty files, correct imports). Agree on QuestionData shape in Linear comment. |
| Day 2Tue | Core components in isolation | Build ProgressBar.jsx + ActionButton.jsx with all visual states. Work with hardcoded props — no integration yet. | Build OptionButton.jsx + QuestionCard.jsx with all visual states. Work with hardcoded props — no integration yet. |
| Day 3Wed | Integration + FeedbackBar | Wire App state to all components. Milestone: a user can answer Q1, check it, and see feedback. | Build FeedbackBar.jsx with correct/incorrect states. End-of-day: joint test of full single-question flow. |
| Day 4Thu | Polish + P1 features | Wire ResultScreen from Dev B into App. Implement HeartsDisplay.jsx (P1). | Build ResultScreen.jsx. Bug bash: both devs attempt to break each other's components. Fix edge cases. |
| Day 5Fri | Freeze + demo prep | Code freeze at noon. QA all state transitions. Update README. | Deploy to Vercel/Netlify. Demo rehearsal: each dev presents their feature and explains the freemium mechanic. |

# 8. Success Metrics

| Metric | Definition | How to verify |
| --- | --- | --- |
| 100% Completion Flow | User completes all questions and reaches end state without crash or freeze. | Manual walkthrough on Chrome, Safari, mobile |
| Zero State Mismatch | Progress bar percentage exactly matches currentQuestionIndex at every step. | Console.log state vs rendered % on each advance |
| Accurate Score Tracking | Final score display matches exact number of correct answers selected by the tester. | Run with known answers, verify final number |
| No Broken Edge Cases | Score = 0, score = 5/5, and no-option-selected all behave correctly. | Specific manual test for each edge case |

# 9. Scope

In scope — P0 (ship this week)

- Static question data array (3–5 questions)

- Quiz state machine: currentIndex, score, selectedOption, isChecked

- Progress bar tied to currentIndex

- OptionButton with all visual states

- Check Answer / Continue CTA flow

- FeedbackBar: green/correct, red/incorrect with correct answer revealed

In scope — P1 (build this week if time allows)

- ResultScreen with final score

- HeartsDisplay — 3 hearts, depletion on wrong answer

- Locked state when all hearts depleted (freemium paywall demo)

Out of scope — do not build this cycle

- User authentication or login

- Backend database or API calls

- Ad placements or payment modals

- Audio feedback or voice recognition

- Streak tracking or localStorage persistence

- Multiple language categories or topics

- Leaderboard or social features

If scope creep comes up during the week, either developer can point to this list. Escalate to PM if there is disagreement.

# 10. Technical Notes

- Pure frontend — React or Vanilla JS, no backend required

- All question data hardcoded as a local array — zero API calls this cycle

- State managed via useState or equivalent — no Redux, no Context

- No external libraries required beyond the base framework

- Deploy target: Vercel or Netlify — free tier, zero config for React

- Repo: one monorepo, two branches active at any time maximum

- Branch naming convention: feat/[initials]-[component-name]

- Commit convention: feat:, fix:, chore: (conventional commits format)

# 11. Onboarding & Language Selection

After the marketing landing page, a first-time user moves through a short Duolingo-style onboarding before the first lesson. The flow builds investment before the quiz starts and hands the quiz engine the two settings it needs: the course language and a daily goal. Added June 9, 2026. Built on branch Parla_EC, owner: Dev EC (Erasmo).

User flow

- Step 1 — Welcome: Pip the mascot greets the user with a one-line intro and a single Continue button. Bridges the landing page into the app shell.

- Step 2 — Choose a language: a grid of course cards (flag + language name). Spanish is the only enabled course this cycle — multiple question banks remain out of scope (Section 9). Other languages render as “Coming soon” to show product direction.

- Step 3 — “How did you hear about Parla?”: single-select survey (friends/family, TikTok, YouTube, Instagram, Google Search, other). Marketing attribution insight, mirrors Duolingo’s onboarding survey. Stored in App state only.

- Step 4 — “Why are you learning [language]?”: motivation survey with the selected language name injected dynamically (connect with people, career, education, travel, fun, train my brain). Personalization signal for future curriculum work.

- Step 5 — “Where are you in your [language] studies?”: starting-point picker with the copy “Let’s pick a starting point — you can change this later.” Two options: new to the language (start from the beginning) or knows some (jump into the basics quiz). Both routes load the same question bank this cycle — no placement test.

- Step 6 — Pick a daily goal: Casual 5 min, Regular 10 min, Serious 15 min, Intense 20 min. Stored in App state only — no localStorage persistence this cycle.

- Step 7 — Start lesson: a single CTA hands off to the existing quiz engine at question 1.

Components and ownership

- Onboarding.jsx (new file, P1, owner: Dev EC): owns the welcome, language, and goal screens plus their local step state. Zero quiz logic inside; reports the result upward through a single onComplete({ language, goal }) callback — consistent with the state-flows-downward rule in Section 5.

- App.jsx (owner: Dev A — coordinate before merging): gains a top-level phase value ‘onboarding’ that renders before ‘quiz’, plus language and dailyGoal state. Per Section 5, this edit is posted in #quiz-clone-dev before merge.

Scope

- In scope (P1): welcome screen, language picker with one enabled course, daily goal picker, hand-off into the quiz.

- Out of scope: account creation, persisting choices across reloads, real multi-language question banks, push notification opt-in step.

Acceptance criteria

- On first load the onboarding shows before any quiz UI; completing it lands the user on question 1 with an empty progress bar and full hearts.

- The CTA on the language, survey, and goal steps stays disabled until an option is selected, matching the quiz CTA pattern.

- Tapping a “Coming soon” language does nothing.

- Finishing the quiz and tapping “Practice again” restarts the quiz directly — onboarding does not repeat within the session.

This document supersedes all prior verbal agreements about scope, ownership, and timeline. Last updated: June 9, 2026.